OMNIMART

An E-Commerce Platform

Project Plan Outline

Course: CSD318 - Project Management
Prepared by: Ashutosh Mishra

Sandip Khatri

Nimesh Neupane

Sakshi Sakshi

Stakeholder: Stephen Perelgut
Submission Date: 2025-07-29

- Budget

The project will be developed with a lean budget focusing on essential resources:

| Item | Cost (CAD) | Description |
| --- | --- | --- |
| Development Tools | $0 | VS Code, GitHub (free tier), XAMPP |
| Hosting (1st year) | $10 | Expected budget of domain |
| Total | $10 |  |

Note: No extravagant spending was done as this is the phase 1 of our student project.

- Work Breakdown Structure

Phase 1 – Planning

- Define scope and goals

- Assign team roles

- Select tools/platforms

Phase 2 – Requirements

- Stakeholder interviews

- Functional & non-functional documentation

Phase 3 – Design

- UI/UX mockups

- Architecture design

Phase 4 – Development

- Backend setup

- Frontend development

- API integration

Phase 5 – Testing

- Unit tests

- Integration and system tests

Phase 6 – Deployment

- Final launch

- Performance monitoring

3. Development Schedule

| Week | Activities |
| --- | --- |
| 1 | Project kickoff, team setup |
| 2 | Requirement analysis |
| 3 | Design finalization |
| 4–6 | Backend & frontend development |
| 7 | Testing & QA |
| 8 | Final Deployment and Submission |

4. Requirements & Specifications

Functional Requirements

- User Registration & Login

- Product Listing (images, price, description)

- Shopping Cart (add/view/remove items)

- Checkout Process (simulated orders)

- Admin Panel (product management, view orders)

Non-Functional Requirements

- User-friendly and clean interface

- Reliable database structure

- Simple security for user data

- Easy to maintain and scalable

Technical Specifications

- Frontend: HTML, CSS, JavaScript

- Backend: Python Flask (or Java Spring Boot)

- Database: MySQL (MariaDB, phpMyAdmin)

- Version Control: Git (GitHub)

5. Design Plan

UI/UX Design

- Intuitive layout with navigation focus

- Minimalist aesthetic; mobile-first

System Architecture

- Microservices pattern

- RESTful API endpoints

- Scalable backend modules

Accessibility Features

- ARIA tags, keyboard support

- High-contrast visuals and readable fonts

6. Implementation Plan

Development Stages

- GitHub setup and branching strategy

- Backend routes and models creation

- UI components: landing page, product list

- Secure payment integration

- Admin dashboard features

Key Milestones

- MVP ready: Week 6

- Feature complete: Week 7

- Final deployment: Week 8

7. Testing Plan

Omnimart will undergo a structured testing cycle to ensure a stable, user-friendly, and functional e-commerce experience. The testing plan covers functional, non-functional, and user acceptance testing within a modest student project context.

1. Unit Testing

Focus: Isolated validation of individual components and functions.

What to test:

- Form validations (e.g., login, registration, checkout)

- Product filtering logic

- Cart item addition/removal

- API calls to backend (e.g., product retrieval, user authentication)

2. Integration Testing

Focus: Ensuring that different modules (frontend, backend, database) work together.

Scenarios:

- User searches → Product cards load correctly

- Logged-in user → Cart data persists across pages

- Admin adds product → New item visible in storefront

3. Functional Testing

Focus: Validating key platform features against the requirements.

Checkpoints:

- Registration/login flow

- Add to cart → Checkout → Confirmation

- Admin access for product management

- Mobile responsiveness

Method:

- Manual testing with checklist and scenario-based walkthroughs

4. Performance Testing

Focus: Basic evaluation of speed and response times under light load.

What to measure:

- Page load time (< 2 seconds ideal)

- Image and asset optimization

- API response times

5. User Acceptance Testing (UAT)

Focus: Ensuring the product feels intuitive and meets user expectations.

How it's done:

- Recruit 3–5 students to perform tasks like:

- Browsing and searching products

- Completing checkout

- Reporting bugs or confusing UI interactions

6. Regression Testing (Post-Fix Retesting)

After bugs are fixed, relevant areas will be retested to ensure no new issues have emerged.

Approach:

- Retest modified components

- Run critical workflows again before launch

Final Testing Milestone

By Week 7, all core tests will be completed and documented. A final round of acceptance and regression testing will be done in Week 8 before deployment.